SEN5002 WORKSHOPS: A 10-WEEK SCAFFOLDED GUIDE

This plan provides weekly lab activities that directly produce the output required for the SEN5002 portfolio.

Table of Contents

WORKSHOP WEEK 1: PRODUCT VISION AND TEAM FOUNDATIONS	2

WORKSHOP WEEK 2: SOFTWARE PRODUCT MANAGEMENT AND PROTOTYPING	5

WORKSHOP WEEK 3: USER MODELLING (PERSONAS AND SCENARIOS)	10

WORKSHOP WEEK 4: USER STORIES AND FEATURE PRIORITISATION	18

WORKSHOP WEEK 5: ARCHITECTURE AND INFRASTRUCTURE SETUP (SERVER-ONLY CONTAINER)	26

# WORKSHOP WEEK 1: PRODUCT VISION AND TEAM FOUNDATIONS

A. Learning focus

- Form a functioning team and choose a project domain.

- Write a clear Product Vision using a structured template.

- Create a small “starter backlog” of must-have capabilities aligned to the vision.

B. Workshop activities:

- Workshop goal and expected output

- By the end of the session your team must have:

  - a confirmed team and chosen project option

  - a completed Product Vision statement

  - three must-have high-level capabilities (epics)

  - agreed team roles

- Team formation and project selection (Required)

- Form groups of 3–4 students.

- Select ONE project option from the assessment brief (e.g., Smart Waste Management, Mental Health Support App, etc.).

- Record your group members and selected project using the group list.

- Group list: Use this spreadsheet to confirm your group number/members and ensure your team details are recorded correctly:
https://outlookuwicac-my.sharepoint.com/:x:/g/personal/sm24309_cardiffmet_ac_uk/IQAZ3Z1FuNJPR6ChYWy_97zzAYvHO5pkYEOVHyKeWZ_rFSM?e=SgtvgR

- Draft the Product Vision (Geoffrey Moore template) (Required)

- Write your Product Vision using the structure below.

- Keep it short, specific, and clear (avoid buzzwords).

Geoffrey Moore template (use this structure)

- FOR (target customer)

- WHO (need/opportunity)

- THE (product name) IS A (product category)

- THAT (key benefit / reason to use it)

- UNLIKE (primary alternative)

- OUR PRODUCT (main differentiator)

- Define team roles and working agreement (Optional)

- Assign initial roles (roles can rotate later):

  - Product Owner (vision/backlog owner)

  - Scrum Master (process and coordination)

  - DevOps/Repo Lead (Git/GitHub, Docker setup support)

  - QA/Test Lead (testing approach and output tracking)

- Agree basic ways of working:

  - communication channel and response expectations

  - where files are stored and naming rules

  - how decisions are made (vote/PO decision/consensus)

  - how you handle missed tasks or absence

- Create the initial backlog (three must-have capabilities) (Required)

- Identify three “must-have” high-level capabilities required to deliver your product vision.

- Write each capability as an epic (broad feature area), not a technical task.

- Example epic style: “User registration and login”, “Report an issue”, “View dashboard and trends”.

- Quick team review (share-out) (Required)

- Each team briefly shares:

  - the Product Vision statement

  - the three must-have capabilities

  - the assigned roles

- Capture any tutor feedback and update your document.

C. Output (what to submit/store as output)
One team Word document containing:

- team members and roles

- chosen project option

- Product Vision statement (Geoffrey Moore template)

- initial backlog: three must-have capabilities

D. Assessment mapping

- Project Planning Phase (Point 1 – 10%): Product Vision and early product planning foundations.

E. Book mapping

- Engineering Software Products: Chapter 1.1 (The Product Vision)

SUPPORT MATERIAL: PRODUCT VISION AND INITIAL BACKLOG (WEEK 1)

- Product Vision (what it is)
A product vision is a short statement that explains:

- who the product is for

- what problem it solves

- what it is (category)

- what benefit it provides

- why it is different from alternatives

Example (Moodle)

- FOR educational institutions and independent teachers

- WHO need a central digital space to manage online learning and distribute materials

- THE Moodle IS A Virtual Learning Environment (VLE)

- THAT provides tools for materials, assessments, and coursework management

- UNLIKE closed-source alternatives such as Blackboard

- OUR PRODUCT is open-source, highly customisable, and community-developed

- Initial backlog (what it is)
At this stage you identify “high-level capabilities” (epics). These are broad feature areas that you will break into user stories later.

Example: three “must-have” epics for Moodle

- Course material management

- Student assessment engine

- User authentication and role management

SUPPORT RESOURCES

A. Cardiff Met library link

- Access reading materials and ebook records through the university library system:
https://metsearch.cardiffmet.ac.uk/permalink/44WHELF_CMU/1i5nkgv/alma99737720202425

B. Ian Sommerville’s support site

- Extra slides and examples aligned to the book topics (vision, backlog, product planning):
https://iansommerville.com/engineering-software-products/software-products

C. Video support

- Video 1: how to write a clear product vision and keep scope realistic
https://www.youtube.com/watch?v=DtQU3EsssGI

- Video 2: how product vision connects to backlog and agile delivery
https://www.youtube.com/watch?v=SAENj04Zxak

- Video 3: introduction to backlog and user stories (useful preview for later weeks)
https://www.youtube.com/watch?v=xKEp0p316cs

D. Optional reading

- Product line engineering overview (background reading)
https://productlineengineering.com/resources/what-is-product-line-engineering/

- Practical industry blog articles (examples of product delivery)
https://frogslayer.com/blog/

- Classic product vision blog post (discussion perspective)
https://www.joelonsoftware.com/2002/05/09/product-vision/

- Product management framework (roadmaps/backlogs)
https://www.romanpichler.com/blog/romans-product-management-framework/

# WORKSHOP WEEK 2: SOFTWARE PRODUCT MANAGEMENT AND PROTOTYPING

A. Learning focus

- Turn your Product Vision into a practical delivery plan for the full 10 weeks.

- Confirm project roles and responsibilities so the team can work efficiently.

- Create low-fidelity mock-ups that represent the main screens and primary user journey.

- Produce a complete Assessment Point 1 submission (ONE combined document) by the end of this week.

B. Workshop activities

- Workshop goal and expected output

- By the end of the session your team must have:

  - confirmed key roles (Product Owner and Scrum Master) and clarified responsibilities

  - a high-level roadmap and timeline covering all 10 weeks (major milestones and deliverables)

  - low-fidelity mock-ups for the main screens and user journey (hand-drawn or digital)

  - ONE combined Assessment Point 1 document ready to submit (Product Vision + Product Management + Product Prototype)

- Role allocation and responsibility mapping (Required)

- Confirm the following roles (roles can rotate later if you choose):

  - Product Owner: owns the product vision, prioritises the product backlog, and makes scope decisions

  - Scrum Master: supports the agile process, organises the team’s weekly cadence, and helps remove blockers

- Recommended supporting roles (optional but helpful):

  - DevOps and Repository Lead: supports version control practices (Git and GitHub) and container setup (Docker) in later weeks

  - Quality Assurance and Testing Lead: supports the testing approach and evidence tracking in later weeks

- Create a short Responsibility Map using bullet points (3–5 bullets per role), covering:

  - what the role is responsible for each week

  - what decisions the role can make

  - how the team resolves disagreements (for example: discussion → vote → Product Owner decides if time-limited)

- Roadmap and timeline for all 10 weeks (Required)

- Create a high-level roadmap showing what you aim to achieve each week across Weeks 1–10.

- Your roadmap must include:

  - portfolio milestones (Assessment Point 1 submission, Assessment Point 2 submission, Assessment Point 3 submission)

  - build milestones (repository setup, first working end-to-end feature, container setup, collaborative branching and merging using pull requests)

  - quality milestones (functional testing plans, automated testing setup, evidence of writing tests before code on at least one feature, security checks, and a simple run guide)

- Represent the roadmap in ONE format (your choice):

  - a “Now / Next / Later” roadmap with week labels

  - a weekly timeline (Week 1–10) with short milestone statements

  - a simple Gantt chart (only if your team prefers it)

- Low-fidelity prototyping (Required)

- Choose ONE primary user journey that your minimum usable version of the product must support.

  - A minimum usable version means the smallest usable version of your system that delivers the core value to the user.

- Create low-fidelity mock-ups (hand-drawn or digital) for the key screens:

  - Minimum: 3 screens

  - Recommended: 4–6 screens if your system needs it

- For each screen, add short annotations (labels and notes) to show:

  - the purpose of the screen (what the user achieves here)

  - the key inputs and outputs (fields, buttons, results)

  - any important validation or error states (at least one example)

  - access notes if relevant (for example: administrator versus normal user)

- Alignment check: Product Vision → capabilities → roadmap → prototype (Required)

- Do a quick consistency check so your submission reads as one coherent story:

  - confirm the Product Vision (from Week 1) is still accurate

  - confirm the three must-have capabilities (high-level features) are still “must-have”

  - ensure each high-level capability appears in your roadmap (when you plan to deliver it)

  - ensure each high-level capability is represented in your prototype (at least one screen or interaction)

- Combined submission pack assembly (Required)

- Create ONE combined document for Assessment Point 1, with these sections in order:

  - Team details and confirmed roles (Product Owner and Scrum Master clearly named)

  - Product Vision (final Geoffrey Moore statement)

  - Product management section:

    - roadmap and timeline for Weeks 1–10

    - short responsibility map

    - brief risks and assumptions (short list)

  - Product prototype section:

    - screenshots or photos of mock-ups

    - short explanation of the primary user journey

    - note how the prototype supports the product vision and the must-have capabilities

C. Output (what to submit/store as output)

- ONE combined team document (Word or PDF) containing:

  - team details and roles (Product Owner and Scrum Master named)

  - Product Vision (final)

  - roadmap and timeline covering Weeks 1–10

  - Responsibility Map (short)

  - risks and assumptions list (brief)

  - low-fidelity mock-ups (screenshots or photos) with short annotations

  - a short description of the primary user journey

D. Assessment mapping

- Project Planning Phase (Assessment Point 1 – 10%):

  - Product management (roles, responsibilities, roadmap and timeline)

  - Product prototyping (low-fidelity mock-ups)

- SUBMISSION WINDOW: Submit Assessment Point 1 at the end of Week 2 (ONE combined document).

E. Book mapping

- Engineering Software Products:

  - Chapter 1.2 (Product Management)

  - Chapter 1.3 (Prototyping)

SUPPORT MATERIAL: PRODUCT MANAGEMENT AND PROTOTYPING (WEEK 2)

- Roadmap and timeline (what “good” looks like)
A good roadmap is short and readable. It shows:

- what you will deliver (milestones)

- when you will deliver it (Week 1–10)

- how you will manage scope (deliver the core first, then improve it later)

- Prototyping (why low-fidelity is enough now)
Low-fidelity prototypes help you quickly agree:

- screen flow and navigation

- required fields and data

- where errors might happen

- what features you need to implement later
They are not meant to look “finished”. They are meant to be clear and easy to change.

- Evidence checklist (what to capture)

- Roadmap and timeline: screenshot or export, plus a brief caption explaining key milestones

- Prototype: photos or screenshots of each mock-up screen with short notes

- Primary user journey: a short description or simple flow diagram showing screen-to-screen movement

- Roles: names + responsibilities for Product Owner and Scrum Master (plus any optional roles)

SUPPORT RESOURCES

A. Cardiff Met library link

- Access reading materials and ebook records through the university library system:
https://metsearch.cardiffmet.ac.uk/permalink/44WHELF_CMU/1i5nkgv/alma99737720202425

B. Ian Sommerville’s support site

- Extra slides and examples aligned to product management and prototyping topics:
https://iansommerville.com/engineering-software-products/software-products

SUPPORT VIDEOS FOR WEEK 2

- How to build a product roadmap (Free template). The following video link will Shows how to structure a product roadmap around milestones and outcomes (what you will deliver and when), using a clear template you can adapt for a Week 1–10 plan.
Link: https://www.youtube.com/watch?v=QrfiHS_oLnw

- How to build a product roadmap (in 2025). The following video link will provide a practical walkthrough of building a roadmap step-by-step and keeping it realistic, helping you turn your product vision into an achievable Week 1–10 plan.
Link: https://www.youtube.com/watch?v=fZnRLaNGxqc

- How to Convert Your Timeline Roadmap to a Now–Next–Later. The following video link will explain how to present your roadmap in a simple “Now / Next / Later” structure while still keeping a clear sense of timing and progress across the term.
Link: https://www.youtube.com/watch?v=ENrCesKUU2g

- Figma Wireframe Tutorial for Beginners. The following video link will show how to create low-fidelity wireframes in Figma so you can quickly produce clear mock-up screens and a user journey without needing advanced design skills.
Link: https://www.youtube.com/watch?v=iyrEStiTZh0

- How To Make Low Fidelity Wireframes In Figma. The following video link will focus on building low-fidelity layouts and user flow (not colours and styling), which is exactly what you need for early prototypes that support requirements later.
Link: https://www.youtube.com/watch?v=gBi0QSIYhCw

- Creating a wireframe – Low fidelity – hand drawn. The following video link will demonstrate how to sketch low-fidelity screens on paper and capture them as evidence using photos, which is ideal if your team prefers hand-drawn mock-ups.
Link: https://www.youtube.com/watch?v=ReiUKI9nUiU

# WORKSHOP WEEK 3: USER MODELLING (PERSONAS AND SCENARIOS)

A. Learning focus

- Transition into Requirements Engineering by identifying who your users are and what they need.

- Create realistic user profiles (personas) that reflect different user types and contexts.

- Write usage scenarios that describe how each persona would interact with your product to solve a real problem.

- Use personas and scenarios to refine your understanding of the product scope and prepare for user stories in Week 4–5.

B. Workshop activities

- Workshop goal and expected output

- By the end of the session your team must have:

  - at least three completed persona profiles (character portraits)

  - at least three narrative usage scenarios (one scenario per persona)

  - a clear link between your Product Vision, your prototype screens, and the user needs described in the scenarios

- Persona development (Required)

- Create at least three personas. Each persona must represent a distinct user type, for example:

  - a primary user (main target user)

  - a secondary user (different goals or frequency of use)

  - an edge-case user (limited technical skills, accessibility need, or unusual context)

- Each persona profile must include the following:

  - name (fictional) and short background

  - goals and motivations (what they want to achieve)

  - frustrations or pain points (what makes the problem difficult today)

  - technical skills level (low / medium / high, with a short explanation)

  - context of use (where/when they will use the product, device type, constraints)

  - relationship to the product (why they would use it and what success looks like)

- Scenario writing (Required)

- For each persona, write one usage scenario as a short narrative describing a specific situation where they use your product to solve a problem.

- Each scenario must include:

  - a clear starting situation (context and trigger event)

  - the user goal (what they are trying to achieve)

  - the steps the user takes (what they do in the product, at a high level)

  - the outcome (what “success” looks like)

  - at least one challenge or constraint (for example: time pressure, poor internet, privacy concerns, errors, confusion, accessibility need)

- Keep the scenario written in plain language from the user’s point of view (not technical steps).

- Quality check: realism and diversity (Required)

- Review your personas and scenarios against these checks:

  - Are the personas clearly different from each other (not just different names)?

  - Do the scenarios reflect real-world situations and constraints?

  - Does each scenario connect back to the Product Vision and the prototype screens from Week 2?

  - Are you accidentally expanding scope beyond what your 10-week roadmap can deliver?

- Traceability check: Scenario → prototype screens (Required)

- For each scenario:

  - identify which prototype screens support the scenario

  - write 2–3 bullet points explaining how the screens help the persona achieve the scenario goal

- If a scenario reveals a missing screen or missing function, record it as a backlog note (do not redesign everything—just capture the gap).

- Quick team review (share-out) (Required)

- Each team briefly shares:

  - one persona (summary)

  - one scenario (summary)

  - one key insight learned (for example: a missing feature, a new constraint, a usability issue)

- Capture tutor feedback and refine your work.

C. Output (what to submit/store as output)
One team document containing:

- at least three persona profiles (complete, structured, and distinct)

- at least three narrative usage scenarios (one per persona)

- a short traceability note showing how each scenario maps to the prototype screens (from Week 2)

D. Assessment mapping

- Requirements Engineering Phase (Assessment Point 2 – 20%):

  - Personas

  - Scenarios
(Note: This week produces key evidence for Assessment Point 2, which you will complete in later weeks with user stories and feature identification.)

E. Book mapping

- Engineering Software Products:

  - Chapter 3.1 (Personas)

  - Chapter 3.2 (Scenarios)

SUPPORT MATERIAL: PERSONAS AND SCENARIOS (WEEK 3)

- Personas (what they are)
Personas are realistic “user characters” that help your team agree who you are designing for. They keep requirements grounded in real user goals and constraints.

What good personas include

- clear goals and motivations

- realistic frustrations and constraints

- an explicit technical ability level

- context of use (device, environment, frequency)

- Scenarios (what they are)
Scenarios are short stories describing how a persona uses your product to achieve a goal in a real situation. They help you discover requirements before you write user stories.

What good scenarios include

- a clear trigger (why the user is using the product now)

- steps at a user level (not technical detail)

- a realistic constraint or problem

- a clear success outcome

- Evidence checklist (what to capture)

- persona profiles: complete and distinct

- scenarios: one per persona, written as narrative text

- screen mapping: which prototype screens support each scenario

- insights: any gaps or changes noted for your backlog

SUPPORT MATERIAL: PERSONAS AND SCENARIOS (WEEK 3) — MOODLE CASE STUDY EXAMPLE

This example shows what “good” looks like for personas and scenarios. Use it as a model for your own project. The example product here is Moodle (https://moodle.com/).

- Personas (example personas for Moodle)

Persona 1: Student (Primary user)

- Name: Aisha Ahmed

- Background: Second-year Software Engineering student studying full-time. Uses Moodle daily for lecture materials and submissions.

- Goals and motivations:

  - Access lecture slides quickly before class

  - Submit coursework on time and confirm it is uploaded correctly

  - Check grades and feedback to improve performance

- Frustrations / pain points:

  - Confusing navigation when modules have different layouts

  - Upload errors close to deadlines

  - Not knowing whether a submission was successful

- Technical skills level: Medium

  - Comfortable with web apps and uploading files, but not technical troubleshooting

- Context of use:

  - Mostly on a laptop at home; sometimes on a phone on campus

  - Often under time pressure close to deadlines

- Relationship to the product:

  - Uses Moodle as the main hub for weekly learning and assessments

  - Success looks like “I can find what I need fast and submit without stress”

Persona 2: Lecturer (Secondary user)

- Name: Dr. Omar Hassan

- Background: University lecturer teaching two modules. Uploads content weekly and manages assessments.

- Goals and motivations:

  - Publish weekly learning materials in an organised way

  - Create assignments with clear instructions and deadlines

  - Provide feedback efficiently and fairly

- Frustrations / pain points:

  - Students missing key information because content is hard to find

  - Manual work to download, mark, and upload feedback

  - Time spent answering repeated questions that could be avoided with better structure

- Technical skills level: Medium to High

  - Comfortable with learning tools, but values speed and reliability

- Context of use:

  - Office desktop and laptop; sometimes working from home

  - Time-limited between teaching and meetings

- Relationship to the product:

  - Uses Moodle to deliver teaching and manage assessment workflow

  - Success looks like “students can self-serve information and marking is streamlined”

Persona 3: Administrator (Support / admin staff user)

- Name: Sara Williams

- Background: Faculty administrative officer supporting several programmes. Helps with enrolment, module access, and system issues.

- Goals and motivations:

  - Ensure the right students are enrolled on the right modules

  - Resolve access problems quickly (password resets, missing modules, permissions)

  - Support staff with basic setup and common issues

- Frustrations / pain points:

  - High volume of repeated support tickets at peak times

  - Difficulty identifying why a user cannot access a resource

  - Requests that lack details (who, which module, what error)

- Technical skills level: Low to Medium

  - Confident with admin tools and forms, not with technical debugging

- Context of use:

  - Works on a desktop during office hours

  - Peak workload at semester start and around assessments

- Relationship to the product:

  - Uses Moodle to manage access and support smooth operation

  - Success looks like “issues resolved fast with minimal back-and-forth”

- Scenarios (example usage scenarios for Moodle)

Scenario for Persona 1 (Student: Aisha) — Submitting coursework under pressure

- Starting situation: It is 9:30pm and the assignment deadline is 10:00pm. Aisha has completed her report and needs to submit it.

- Trigger: She receives a reminder notification and realises she must upload now.

- Goal: Upload the correct file and confirm the submission is successful.

- What she does (high level steps):

  - Logs into Moodle

  - Opens the module page and finds the assignment link

  - Reads the submission requirements (file format, naming, word limit)

  - Uploads the report and clicks submit

  - Checks for a confirmation message and submission receipt

- Challenge/constraint: She experiences slow internet and worries the upload failed.

- Outcome (success): Moodle confirms the submission with a timestamp and shows the submitted file name so she knows it is correct.

Scenario for Persona 2 (Lecturer: Dr. Omar) — Publishing weekly materials consistently

- Starting situation: Dr. Omar is preparing Week 4 teaching content and wants students to find everything in one place.

- Trigger: Several students previously said they “couldn’t find” the slides and reading list.

- Goal: Publish materials in a consistent weekly structure and reduce repeated questions.

- What he does (high level steps):

  - Logs into Moodle and turns editing on

  - Creates a “Week 4” section with clear headings

  - Uploads slides, adds a short overview, and links required reading

  - Posts an announcement reminding students where materials are

- Challenge/constraint: He has limited time before the lecture and must avoid complex setup.

- Outcome (success): Students can easily locate Week 4 materials and fewer students email asking where items are.

Scenario for Persona 3 (Administrator: Sara) — Fixing a student access issue

- Starting situation: A student emails saying they cannot see a module on Moodle.

- Trigger: The student claims the module should appear because they are enrolled.

- Goal: Identify the cause and restore access quickly.

- What she does (high level steps):

  - Checks the student’s enrolment record

  - Confirms the module code and correct cohort

  - Reviews the student’s Moodle account status and role

  - Adds the student to the correct module or escalates if there is a system issue

- Challenge/constraint: The student’s email lacks key details, and Sara supports many modules at once.

- Outcome (success): The student gains access and receives confirmation with next steps and expected timeframes.

- How to use this example in your project (quick guidance)

- Make your personas clearly different (goals, skills, context).

- Write scenarios like short stories: situation → goal → steps → constraint → success outcome.

- Keep scenarios realistic (time pressure, errors, privacy concerns, accessibility, limited connectivity).

- Use scenarios to reveal missing features or screens, then note them for your backlog.

SUPPORT RESOURCES

- Cardiff Met library link (use for accessing reading materials):
https://metsearch.cardiffmet.ac.uk/permalink/44WHELF_CMU/1i5nkgv/alma99737720202425

- Ian Sommerville’s support site (extra slides/examples aligned to the book topics):
https://iansommerville.com/engineering-software-products/software-products

- How to Create a User Persona in 5 Minutes. The following video link will show a quick, practical way to create a user persona by focusing on goals, behaviours, and needs, which helps you build realistic personas for your project.
Link: https://www.youtube.com/watch?v=vp5_rvrXd7U

- How to Create A User Persona in 2024 [FULL GUIDE]. The following video link will provide a fuller walkthrough of persona creation, helping you include the right details such as motivations, pain points, and context of use.
Link: https://www.youtube.com/watch?v=HkKf3Mhszww

- How we create user personas | Software Design Stream. The following video link will demonstrate how a project team creates personas for user interface and user experience design, which is useful when you need three distinct personas for your coursework. Link: https://www.youtube.com/watch?v=GcV3JoKuCDc

- How To Create Agile Persona: 13 Tips. The following video link will explain how personas are used in agile projects and gives practical tips to make personas useful for requirements and backlog work.
Link: https://www.youtube.com/watch?v=vWTKpVexm08

- Requirement Scenario Building. The following video link will explain how to build scenarios from requirements by writing a narrative flow of user actions and outcomes, which supports your usage-scenario writing task.
Link: https://www.youtube.com/watch?v=iTEbIulH8NI

- Requirements gathering and story writing. The following video link will explain why requirements gathering matters and how story writing helps define what the system should do, supporting the transition from personas to scenarios and later to user stories. Link: https://www.youtube.com/watch?v=WaJ7aUPJnN4

# WORKSHOP WEEK 4: USER STORIES AND FEATURE PRIORITISATION

A. Learning focus

- Break your usage scenarios into clear, testable user stories.

- Define acceptance criteria so each story has a clear “done” condition.

- Group related stories into features and prioritise them using Must / Should / Could.

- Produce requirements pack ready for Assessment Point 2 submission at the end of this week.

B. Workshop activities

- Workshop goal and expected output

- By the end of the session your team must have:

  - a backlog (spreadsheet or tool-based) containing user stories derived from your scenarios

  - acceptance criteria for each user story (clear conditions for completion)

  - user stories grouped into features

  - priorities assigned using Must / Should / Could

  - a clean Assessment Point 2 requirements pack ready to submit (Personas + Scenarios + Stories + Features)

- User story mapping: convert scenarios into user stories (Required)

- Take each scenario from Week 3 and identify the user’s actions and goals.

- Convert those actions into user stories using this format:

  - As a (type of user), I want (goal), so that (benefit).

- Minimum expectation:

  - at least 8 user stories in total, covering all three personas

- Quality checklist for each story:

  - one clear user goal (not a technical task)

  - written from the user’s perspective

  - small enough to implement within a sprint later

- Acceptance criteria for each user story (Required)

- For each user story, define acceptance criteria: the conditions that must be true for the story to be considered complete.

- Use clear, testable statements. Either style is acceptable:

  - Given / When / Then statements

  - bullet-point conditions (“The system must…”)

- Minimum expectation:

  - at least 2 acceptance criteria per user story

- Include at least one “error or edge case” acceptance criterion across your set (for example: invalid input, missing permission, failed login, no internet).

- Feature identification: group stories into features (Required)

- Group related user stories into features (feature = a meaningful capability for the user).

- Minimum expectation:

  - at least 3 features

- For each feature, add a short description (1–2 lines) that explains what the feature provides to the user.

- Check that features align with your Product Vision and prototype screens from Week 2.

- Feature prioritisation: Must / Should / Could (Required)

- Prioritise each feature and each user story using:

  - Must have: essential for a working product demonstration

  - Should have: important but not essential for the first working version

  - Could have: useful enhancements if time allows

- Ensure your “Must have” set matches your 10-week roadmap (Week 2) and is realistic.

- Traceability check: Personas → Scenarios → Stories → Features (Required)

- For each persona, confirm you have at least:

  - one scenario

  - two user stories

  - one feature they benefit from

- Add a short traceability note (simple mapping table or bullet list) so the marker can see how your requirements connect.

- Quick team review (share-out) (Required)

- Each team briefly shares:

  - one user story with its acceptance criteria

  - one feature and its priority

  - one requirement you decided to postpone (and why)

C. Output (what to submit/store as output)
One backlog document (spreadsheet or backlog export) containing:

- user stories (As a… I want… so that…)

- acceptance criteria for each story

- feature groupings

- priorities (Must / Should / Could)
Also include (in the same submission pack or as an appendix):

- personas and scenarios from Week 3 (refined if needed)

- a short traceability note showing links from personas/scenarios to stories/features

D. Assessment mapping

- Requirements Engineering Phase (Assessment Point 2 – 20%):

  - Personas

  - Scenarios

  - User Stories

  - Feature Identification and Prioritisation
SUBMISSION WINDOW: Submit Assessment Point 2 at the end of Week 4.

E. Book mapping

- Engineering Software Products:

  - Chapter 3.3 (User Stories)

  - Chapter 3.4 (Feature Identification)

SUPPORT MATERIAL: USER STORIES, ACCEPTANCE CRITERIA, AND FEATURES (WEEK 4)

- User stories (what they are)
User stories are short statements describing something a user wants to achieve. They help you break a scenario into smaller pieces that can be planned, built, and tested.

Good user story checklist

- written from the user’s point of view

- focuses on value (why the user wants it)

- small enough to implement without becoming a multi-week task

- Acceptance criteria (what they are)
Acceptance criteria are the testable conditions that must be met for the story to be considered “done”. They remove ambiguity and reduce misunderstandings in teams.

Good acceptance criteria checklist

- specific and measurable (not vague)

- includes at least one normal case and one error case across your story set

- written so someone else can test it without asking questions

- Features (what they are)
A feature is a group of related user stories that together provide a meaningful capability to the user. Features help you organise your backlog and communicate scope.

- Prioritisation (Must / Should / Could)
Use Must / Should / Could to keep scope realistic:

- Must: essential for a working demonstration

- Should: important but can be delayed if time is tight

- Could: optional enhancements

- Evidence checklist (what to capture)

- backlog spreadsheet or export

- user stories with acceptance criteria

- features and priorities

- traceability note (personas/scenarios → stories → features)

SUPPORT MATERIAL: USER STORIES AND FEATURE PRIORITISATION (WEEK 4) — MOODLE CASE STUDY EXAMPLE

This example shows what “good” looks like for user stories, acceptance criteria, features, and prioritisation. Use it as a model for your own project. The example product here is Moodle (https://moodle.com/).

- User stories (example user stories for Moodle)

Student user story examples

- Story S1: As a student, I want to view my module weekly materials, so that I can prepare for lectures and labs.

- Story S2: As a student, I want to submit my coursework file online, so that I can meet the deadline and receive confirmation.

- Story S3: As a student, I want to see my grades and feedback, so that I can understand how to improve.

Lecturer user story examples

- Story L1: As a lecturer, I want to upload weekly lecture slides and resources, so that students can access them in one place.

- Story L2: As a lecturer, I want to create an assignment with a deadline and instructions, so that students know what to submit and when.

- Story L3: As a lecturer, I want to mark submissions and release feedback, so that students can learn from their work.

Administrator user story examples

- Story A1: As an administrator, I want to enrol students onto the correct module site, so that they can access learning materials.

- Story A2: As an administrator, I want to manage user roles and permissions, so that staff and students have the correct access.

- Story A3: As an administrator, I want to reset a user password, so that they can regain access quickly.

- Acceptance criteria (examples for selected Moodle stories)

Acceptance criteria for Story S2 (Student submits coursework)

- The system must allow the student to upload a file for the assignment before the deadline.

- The system must show a clear confirmation message after submission, including date/time and file name.

- If the uploaded file is the wrong type (for example, not PDF), the system must display an error and block submission.

- If the deadline has passed, the system must prevent submission and show that the assignment is closed (or show late-submission rules if enabled).

Acceptance criteria for Story L2 (Lecturer creates an assignment)

- The system must allow the lecturer to enter an assignment title, instructions, and a due date/time.

- The system must display the assignment to students in the correct module area.

- The system must allow the lecturer to update the instructions before the due date.

- If the due date is missing, the system must warn the lecturer and prevent publishing (or require confirmation).

Acceptance criteria for Story A1 (Admin enrols a student onto a module)

- The system must allow an administrator to search for a student and a module.

- The system must add the student to the selected module with the correct role.

- The student must be able to access the module after enrolment.

- If the student is already enrolled, the system must display a message and not duplicate enrolment.

- Feature identification (grouping stories into features)

Feature F1: Learning content access and organisation

- Description: Students can find and access weekly learning resources; lecturers can publish and organise materials.

- Includes stories: S1, L1

Feature F2: Assessment submission and marking

- Description: Students submit work; lecturers set assignments, collect submissions, mark, and release feedback.

- Includes stories: S2, S3, L2, L3

Feature F3: User access, roles, and support

- Description: Accounts and permissions are managed; users can access the correct modules and resolve access issues.

- Includes stories: A1, A2, A3

- Prioritisation using Must / Should / Could (example)

Must have (essential for a working product)

- F1 Learning content access and organisation (students must access materials; lecturers must publish)

- F2 Assessment submission and marking (students must submit; lecturers must create assignments)

Should have (important, but can follow once core is stable)

- Grade and feedback viewing improvements (S3 enhancements such as better filtering or notifications)

- Improved assignment configuration options (rubrics, multiple attempts, late policy details)

Could have (nice-to-have enhancements if time allows)

- Notifications and reminders (push/email alerts for deadlines and new materials)

- Analytics dashboards (engagement statistics, submission trends)

- What your team should submit as the backlog evidence (example structure)

Minimum columns for your spreadsheet/backlog

- ID (S1, S2, L1…)

- Persona (Student / Lecturer / Admin)

- User story (As a… I want… so that…)

- Acceptance criteria (2+ bullet points per story)

- Feature group (F1 / F2 / F3)

- Priority (Must / Should / Could)

SUPPORT RESOURCES

- Cardiff Met library link (use for accessing reading materials):
https://metsearch.cardiffmet.ac.uk/permalink/44WHELF_CMU/1i5nkgv/alma99737720202425

- Ian Sommerville’s support site (extra slides/examples aligned to the book topics):
https://iansommerville.com/engineering-software-products/software-products

- Making Architecture Matter (Martin Fowler). This video explains why architecture is about the “important decisions” in a system, how to keep architecture useful (not heavy), and how teams make architectural choices that are hard to change later. 
Link: https://www.youtube.com/watch?v=DngAZyWMGR0

- Layered Architecture Explained (Layered Systems). This video explains the layered (multi-layer) architecture idea, what each layer is responsible for, and why layering improves maintainability and separation of concerns.
Link: https://www.youtube.com/watch?v=atyNGAf2Ss0

- Model-View-Controller tutorial (Jordan Hudgens). This video introduces the Model–View–Controller pattern and shows how to separate user interface, business logic, and data to make systems easier to extend and maintain.
Link: https://www.youtube.com/watch?v=p6TIUgZHAT4

- Tips for choosing a database for your app (Code with Chris). This video gives a simple decision process for choosing a database and explains common trade-offs, which helps when you justify database choices in your architecture.
Link: https://www.youtube.com/watch?v=BIHaFH4VybA

- Software Architecture and Design (Microsoft). A practical overview of common web application architectures and how layering is used to organise code and responsibilities. Link: https://learn.microsoft.com/en-us/dotnet/architecture/modern-web-apps-azure/common-web-application-architectures

- Five things every developer should know about software architecture (InfoQ). A concise set of architecture lessons that help students think beyond diagrams and focus on decisions, trade-offs, and fitness for purpose.
Link: https://www.infoq.com/articles/architecture-five-things/

- What is the three-tier architecture? (Tony Marston). A clear explanation of presentation, application logic, and data tiers, and how they relate to typical web systems. Link: https://www.tonymarston.net/php-mysql/3-tier-architecture.html

- Mobile vs Desktop: 10 key differences. A practical summary of how mobile constraints (screen size, input method, context) change design choices compared to desktop. Link: https://paradoxlabs.com/blog/mobile-vs-desktop-10-key-differences

- To SQL or NoSQL? That’s the database question (Ars Technica). An accessible introduction to how relational and non-relational databases differ, and why teams choose one over the other depending on the problem. 
Link: https://arstechnica.com/information-technology/2016/03/to-sql-or-nosql-thats-the-database-question/

# WORKSHOP WEEK 5: ARCHITECTURE AND INFRASTRUCTURE SETUP (SERVER-ONLY CONTAINER)

A. Learning focus

- Design a clear client–server architecture by decomposing your software into components.

- Set up a shared GitHub repository so the team can collaborate professionally.

- Create a server-only Docker container so everyone can run the same server consistently.

B. Workshop activities

- Workshop goal and expected output

- By the end of the session your team must have:

  - a high-level architecture diagram showing the client, server, and data storage components

  - a shared GitHub repository created and cloned by all team members

  - a working server Dockerfile committed to the repository (the server can be built into an image successfully)

- Architecture sketching: system decomposition (Required)

- Define your client–server relationship:

  - what runs on the client (user interface)

  - what runs on the server (application programming interface and business logic)

  - what data storage you use (database or file storage)

- Draw a high-level diagram that shows:

  - client component

  - server component

  - data storage component

  - external services (if any)

  - arrows showing key interactions (for example: client sends request → server responds)

- Add a short note under the diagram describing each component’s responsibility in one sentence.

- Tool suggestion (optional): diagrams.net (also known as draw.io) because it is free, easy, and exports to image or PDF.

- Repository creation and team setup on GitHub (Required)

- Create one shared GitHub repository for the whole team.

- Add all team members as collaborators (or use an organisation if available).

- Every team member must clone the repository to their own machine.

- Add a basic repository structure, for example:

  - /client

  - /server

  - /docs

  - README.md (how to run the project)

- Make the first commit together (for example: “Initial project structure and run instructions”).

- Dockerisation (server-only container) (Required)

- Create an initial Dockerfile for the server component only.

- The Dockerfile must allow the server to be built into a Docker image successfully.

- Commit the Dockerfile to the GitHub repository (recommended location: /server/Dockerfile).

- Add simple build and run commands to README.md so every team member can repeat the steps.

C. Evidence to capture

- A system architecture diagram (exported image or included in the document).

- A working server Dockerfile committed in the GitHub repository.

- README.md showing the exact build and run commands used.

D. Assessment mapping

- Agile and DevOps Phase (Assessment Point 3 – 40%).

E. Book mapping

- Chapter 4.3 (System Decomposition).

- Chapter 5.1 (Virtualization and Containers).

DETAILED MANUAL: STEP-BY-STEP DOCKER GUIDE (SERVER-ONLY)

- Install Docker

- Install Docker Desktop (Windows or macOS) or Docker Engine (Linux).

- Restart your computer if requested.

- Check Docker is working
Open a terminal and run:

- docker --version

- docker run hello-world
If hello-world runs successfully, Docker is installed correctly.

- Decide what you are containerising (server-only)

- You are containerising the server only (not the client).

- The client continues to run normally on your computer.

- The server runs inside the Docker container.

- Create a Dockerfile for the server

- Go to your server folder (for example: /server).

- Create a file named Dockerfile (exact name, no extension).

- Your Dockerfile should usually include these steps:

  - choose a base image

  - copy your code into the image

  - install dependencies

  - expose the server port

  - define the start command

- Build the Docker image
From inside the /server folder (or wherever the Dockerfile is):

- docker build -t team-server .

What this does

- Builds an image called team-server using the instructions in your Dockerfile.

- Run the server container
Run the image as a container:

- docker run --name team-server-container -p 8080:8080 team-server

Notes

- Replace 8080:8080 with your server’s port (for example 5000:5000).

- The format is: host_port:container_port.

- Verify it is running

- docker ps
Then test your server:

- open the browser to the endpoint (for example: http://localhost:8080)

- or use a simple request tool if you have an endpoint (for example: /health)

- Stop and clean up (when needed)

- Stop container: docker stop team-server-container

- Remove container: docker rm team-server-container

- Remove image (optional): docker rmi team-server

- Save evidence in your repository

- Commit the Dockerfile.

- Update README.md with the exact commands:

  - docker build -t team-server .

  - docker run --name team-server-container -p 8080:8080 team-server

- Push to GitHub so all team members can run it.

Common problems and quick fixes

- “Port already in use”: change the host port, for example -p 8081:8080

- “Docker Desktop not running”: open Docker Desktop and wait until it shows running

- “Build fails installing dependencies”: confirm your dependency file is copied before the install step (for example package.json / requirements.txt)

SUPPORT VIDEOS FOR WEEK 5 (CLOUD AND CONTAINERS)

- Cardiff Met library link (use for accessing reading materials):
https://metsearch.cardiffmet.ac.uk/permalink/44WHELF_CMU/1i5nkgv/alma99737720202425

- Ian Sommerville’s support site (extra slides/examples aligned to the book topics): https://iansommerville.com/engineering-software-products/presentations/5-cloud/

- Docker Tutorial - What is Docker & Docker Containers, Images, etc? (Will Stern). The following video link will explain Docker images, Docker containers, and Dockerfiles, and how to build and run a container for your application.
Link: https://www.youtube.com/watch?v=pGYAg7TMmp0

- Docker Crash Course for Absolute Beginners. The following video link will explain Docker fundamentals (images, containers, Dockerfiles) and walk you through containerising and running an application, which supports your Week 5 Dockerisation task. Link: https://www.youtube.com/watch?v=pg19Z8LL06w

- Docker Tutorial for Beginners (Full Course). The following video link will provide a longer beginner-friendly Docker course that covers core concepts and practical workflows for building and running containers, helping teams follow your step-by-step Docker manual. Link: https://www.youtube.com/watch?v=3c-iBn73dDE

- Understanding Cloud - Infrastructure as a Service, Platform as a Service, Software as a Service (Jason Conine). The following video link will explain the three cloud service models so you understand what type of cloud service a product is using. Link: https://www.youtube.com/watch?v=eCoapK4dzGo

- Multi-tenant architecture in 20 minutes (Carmel Hinks). The following video link will explain how one cloud application can serve many customers and what design issues appear (data separation, security, updates).
Link: https://www.youtube.com/watch?v=0N4KknY_zdU

- Comparing Cloud Platforms (Cloud Academy). The following video link will compare Amazon Web Services, Google Cloud Platform, and Microsoft Azure at a high level. Link: https://www.youtube.com/watch?v=1FAMt4YLIgo

- Which Cloud Provider is Best for You (Cloud Academy). The following video link will give a short comparison of Google Cloud, Amazon Web Services, and Microsoft Azure to help you understand the differences between providers.
Link: https://www.youtube.com/watch?t=134s&v=M_G8ufE-2BU

SUPPORT RESOURCES (RECOMMENDED READING)

- SaaS Vs. PaaS Vs IaaS – An Ultimate Guide on When to Use What. This link will summarise when to use Infrastructure as a Service, Platform as a Service, or Software as a Service. Link: https://www.linkedin.com/pulse/saas-vs-paas-iaas-ultimate-guide-when-use-what-sonia-patel

- Cloud vendor tutorials – Amazon Web Services. This link will take you to beginner tutorials and getting-started guides for Amazon Web Services.
Link: https://aws.amazon.com/getting-started/

- Cloud vendor tutorials – Google Cloud. This link will take you to quickstarts and tutorials for Google Cloud services. ink: https://cloud.google.com/docs/tutorials

- Cloud vendor tutorials – Microsoft Azure. This link will take you to documentation and tutorials for Microsoft Azure services.
Link: https://docs.microsoft.com/en-us/azure/

- A Beginner-Friendly Introduction to Containers, Virtual Machines and Docker. This link will explain the difference between containers and virtual machines and why containers are lightweight.
Link: https://www.freecodecamp.org/news/a-beginner-friendly-introduction-to-containers-vms-and-docker-79a9e3e119b/

- The Docker Ecosystem: Networking and Communications. This link will explain how containers communicate and how container networking works at a basic level. Link: https://www.digitalocean.com/community/tutorials/the-docker-ecosystem-networking-and-communication